Meeting Notes - week 8:

* The deadline is extended from Friday to Tuesday, we have almost finished all the implementation details. Long Polling is still not implemented
* There is a significant lack of tests , specifically on the frontend. That makes the test coverage insufficient.
* The keyboard shortcut still doesn't work
* There is an issue with the preset. We discuss about the presets we can choose from, similar to adding tags
* Liviu solved the issue regarding the admin controller. When we delete a board from admin control,it should also be deleted from the main control.
* There is still no long polling, thus we can do it for the delete board issue.
* We should go over all requirements and make concrete plans.
* We still meet on Thursday , because we still have to finish the code by this weekend, maybe only tests should be left.
* The reflection should relate to the academic concepts.
* Marina has no other issues apart from the palette. We could distribute further tasks after the meeting.
* Board colour doesn't change unless you click the exit of the customization box. The question is whether it should be done instantly. An okay button is not necessary.